## Slide 1: FleetoMoto Management System

## Slide 2
Project Name : FleetoMoto Management System
Client Name: FleetoMoto Company
Project Start Date: 23-January-2018
Expected End Date: 27-April-2018

## Slide 3: INTRODUCTION
Our project is “FleetoMoto Management System”.
“FleetoMoto Management System” is an initiative to provide platform that promotes interconnectivity among Admins, Distributor, Dealers , Accounts and Telecallers.
The FleetoMoto Management System will provide different module like:-
Login page
Admins
Distributors
Dealers
Telecallers
Accounts

## Slide 4
The FleetoMoto Management has five active actors:-
Admins
Distributors
Dealers
Telecallers
Accounts
The Admins add Distributors, and then Distributors further add dealers.
The Admins can access all data like check collected money, accrued income, number of distributor, product given to distributor and active product.
Add new Admins, delete and insert data.

## Slide 5
Distributors
Distributors Can add new Dealers.
Access the data related to them that how many products they receive and how many they have sold.
Payment details also access by the Distributors.
Dealer
Dealer has limited access.
Only access payments detail, receive products and balance.

## Slide 6
Telecaller
Add bank information of Distributor and Dealers .
Send notifications of payments to Distributor and Dealers .
Update and Retrieve information of all Distributors and Dealers.
Accounts
Access data related to the Payments, add bank information, retrieve data and send notifications to the users.

## Slide 7: ABOUT CLIENT
Currently our clients are:
FleetoMoto Company Admins
Distributors
Dealers
Accounts
Telecallers
In future our clients are:
Any other company who have distributors and dealers in different areas. Intially this product is for FleetoMoto company but it can be use by any other organizations world wide with little bit modification.

## Slide 8: TECHNOLOGY USED
Wamp Server
Front-end: CSS, HTML, JavaScript
Back-end: MYSQL
Scripting: PHP

## Slide 9: Milestones
The major time taking milestone is to get the proper information from the FleetoMoto Company.
The next milestone which we face is the to check out all information which is given by the user.

## Slide 10: Milestones with dates
Data Collection: 23 Jan,2018 to 29 Jan,2018
Documentation: 30 Jan,2018 to 6 Feb,2018
User Interface: 8 Feb,2018 to 23 Feb,2018
Coding:23 Feb,2018 to 19 Mar,2018
Testing:19 Mar,2018 to 31 Mar,2018
Implementation: 26 Mar,2018 to 10 April,2018

## Slide 11: Deliverables

## Slide 12: EFFORTS
  Learning about documentation.
  Requirement Gathering.
  Data Gathering

## Slide 13: SKILL REPOSITORY (Skills of the team members)
SR NO. | Role | Resource
1 | Database Manager | Pallvi and Pooja
2 | Coding and Designing | Amit , Pratap
3 | Data collection and documentation | All team Member
4 | Risk Analyst | yaskaran
5 | Testing | Amit

## Slide 14: Hardware/ Software/ tools
  For developing the application, the following are the Requirements:
  Minimum Hardware Requirement:
  Intel Pentium 4 Processor or later
  Ram 512MB and above
  2 GB hard-disk
  Technologies used
  Language: CSS, HTML, JavaScript
  Database: MYSQL
  Tools: Wamp Server and XAMP Server

## Slide 15: Task Description/ performed till now
Sr. No 1 | Activity | Responsibility | Start Date | End Date | Description | Status
1 | Project Planning | All team members | 23-jan | 25-jan | Understand about the project and its flow | Done
2 | Requirement gathering | All team member | 26-jan | 3-Feb | Information about the FleetoMoto Company System | Done
3 | Group Discussion | All team member | 27-jan | 4-Feb | Find out all required specification to built the product | Done

## Slide 16: Task Description/ performed till now
Sr. No | Activity | Responsibility | Start Date | End Date | Description | Status
4 | Software Requirement Specification | All team member | 27-jan | 4-Feb | Find out all required specification to built the product | Done
5 | Ui/Ux | All team member | 4-feb | 6-feb | Provide an interface to the user. | Progressing

## Slide 17: Next Month Plan
Create the ui/ux design to provide the interface
Working on the database with some set of attributes and constraints
Complete the 1st module with the proper ui and proper connectivity with the database and try to demo deploy for unit testing.

## Slide 18: Focus On Following Facilities
Providing the better ui/ux design for both users as well as admin or owners to collect and show the proper data.
Providing the better specification of modules.

## Slide 19: Difficulties/ Challenges/ Scope
The Difficulties we faced during requirement gathering.
Time Management

## Slide 20
Thank you